### PROJECT AND TEAM INFORMATION

Personalized Learning Path Optimization: Dynamic DAG Knowledge Mapping and Dijkstra Adaptive Tra-jectory Engine

Personalized Learning Path Optimization

| Team Name: Team # | Rockets; DSCPP-III-2026-T284 |
| --- | --- |
| Team member 1 (Team Lead) (Last Name, name: student ID: email, picture): | Saini, Priyanshi – 2510011893 2510011893@geu.ac.in |
| Team member 2 (Last Name, name: student ID: email, picture): | Doval, Ishita – 2510012022 2510012022@geu.ac.in |
| Team member 3 (Last Name, name: student ID: email, picture): | Singh pundir, Navdeep – 2510370386 251037038@geu.ac.in |

## PHASE-II PROJECT PROGRESS DESCRIPTION (35 pts)

Personalized Learning Path Optimization is basically a learning support setup that tries to map out a study route built around what you already know, what you’ve actually mastered, how hard each topic is, and what you need to understand first before jumping ahead.Everything gets modeled as a Directed Acyclic Graph. Clean and simple. Each topic is a node. Each arrow points from a prerequisite to what comes next, so the “you can’t learn B before A” relationships stay explicit.Now for the engine room. The project leans on topological sorting to respect prerequisite order, then uses Dijkstra’s shortest-path algorithm—backed by a min-heap priority queue—to pick an efficient, “best” learning path through that graph.Scores matter here. A lot. They can tweak topic weights so the path nudges you toward the stuff you struggle with, and away from the mind-numbing repetition of material you clearly don’t need to grind again.The repo isn’t just algorithms, either. It covers an assessment module, SQLite database handling, transaction logging, simulations for multiple learners, analytics, plus a web interface that visualizes the knowledge graph so you can actually see what’s going on.That’s the scope: a mash-up of Data Structures, OOP, and Database Management Systems, all pointed at one goal—smart sequencing for learning. One caveat, though. Right now, some of what it “does” is closer to intended behavior than fully proven results from thorough testing.

Project Abstract (2 pts)

Updated Project Approach and Architecture (2 pts)

The codebase isn’t some one-file toy. It’s an actual app made of pieces.C++ handles the heavy lifting: the project logic lives there, along with the graph structures and the bits that talk to data. SQL is its own lane too, spelling out the database schema and the transactions that keep everything consistent. Then you’ve got a Python server file acting as the backend’s front door—the place requests land first. The UI is split across the usual web stack: HTML, CSS, and JavaScript powering a student dashboard people can actually use.Now, the algorithms part? That’s where it gets interesting. The idea is to model learning content like a graph: concepts become nodes, prerequisites become directed edges. Simple picture. Strong payoff. From there, the system can carve out a learning route using classic graph methods—Dijkstra-style shortest paths, plus topological sorting when you need clean prerequisite order without nonsense loops.But let’s be real: graph math alone won’t cut it. Quiz results and the learner’s profile need to steer the path too, otherwise you’re just serving the same route to everyone and calling it “personalized.” Progress has to stick around, so persistence matters. And once the data is saved, you can actually analyze it—how far someone’s gotten, where they stall, what topics keep tripping them up.Finally, the build support files are there to keep the whole thing portable-ish: Make and CMake setups, plus Windows-specific build configs for the environments that insist on doing things their own way.

# Tasks Completed (7 pts)

| Task Completed | Team Member |
| --- | --- |
| Project repository and application structure | Priyanshi Saini |
| C++ database interference SQL database scripts Python backend entry point Curriculum and quiz data | Priyanshi Saini Ishita Doval Ishita Doval Navdeep Singh |
| Build/ test support | Navdeep Singh |

Keeping the graphs, the path-finding logic, and the database in lockstep is the real headache.Those prerequisite links? They have to produce an actual, valid graph. No weird node-to-node relationships that don’t belong there. None. If the structure’s off, everything downstream starts lying to you.Then there’s Dijkstra. It’s picky. Your edge weights need to be sensible, and negative weights are a straight-up dealbreaker.Another snag: the Python backend and the browser UI have to speak the same language when they swap data. Same shapes, same fields, same expectations. If one side “almost” matches, you’ll spend hours chasing ghosts.And don’t ignore the database scripts. They need to run cleanly so you can verify schema creation, seed data, and transaction behavior without surprises.Finally, you’ve got to run the whole thing end-to-end—server to dashboard, start to finish—because that’s where the real cracks show up.

Challenges/Roadblocks (7 pts)

Tasks Pending (7 pts)

| Task Pending | Team Member (to complete the task) |
| --- | --- |
| Build and run the project from a clean checkout | All members |
| Run the existing tests and record pass or fail and do the corrections | Navdeep Singh |
| Validate SQL schema and transaction behaviour on a fresh database | Ishita Doval |
| Verify end to end connections between C++ mod-ules and browsers dashboard | Priyanshi Saini |
| Confirm that adaptive weights and learners inputs affect the generated path as intended | All members |
| Capture screenshots, sample input and outputs and test evidence and update README | All members |

What you’re building isn’t just “an app”. It’s a working learning-path product: topics laid out as a directed graph, prerequisites wired in and a route-finder that can actually trace a sensible path through the knowledge map. The coolest part is how it actually personalizes the experience for everyone by looking at who they are their background and how they did on their assessments Even better the repo has already done most of the heavy lifting We have the database code and SQL setup scripts ready to go while the Python side is all set up to spin up the server and run the dashboard

Project Outcome/Deliverables (2 pts)

It is honestly so cool seeing this turn from a simple idea into something real just by looking at the report We already have pieces stacked across the board like C++ database code SQL scripts Python backend logic datasets and even frontend code Having all of this ready gives us a solid foundation to build on when we start wiring in the core path planning algorithm especially where storage and the UI need to connect. But can we put a number on progress yet? Not really. Not until there’s an actual, agreed feature list and real testing behind it. The heavy lifting now is validation and integration. No shortcuts. Start with the basics: a clean, repeatable build-and-run process. Then go after the database scripts and make sure they behave. Run whatever tests already exist. Don’t just “assume” the flow works—walk it end to end, from picking or loading learning content all the way to seeing a path show up on screen. And the adaptive side? Prove it. Show weight changes and assessment-driven adjustments using at least two different sample learner profiles. Two. Not one cherry-picked example. Testing and documentation come first here. Otherwise, the project won't actually be fully functional—it'll just give off the impression that it is. Having all these different pieces in place (like the C++ database code, SQL scripts, Python backend, learning materials, and frontend) gives us a great foundation to build out our path-planning and algorithms while keeping data storage and the interface connected. That said, we can only truly measure our progress once we have a solid, agreed-upon list of features and thorough testing. Right now, the real heavy lifting is all about validation and integration. First, we need to nail down a clean, repeatable build-and-run process. After that, we must validate the database scripts, run our existing test suites, and trace the full user experience from loading up study content all the way to seeing a personalized path pop up on the screen. Most importantly, we need to prove the adaptive side works by showing how weights and assessment results change the outcome using at least two different sample learner profiles. Testing and documentation are hence the first priority before the project is fully functional.

Progress Overview (2 pts)

Repository:	[https://github.com/sainipriyanshi842-collab/personalized-learning-and-path-optimisation]	|

Branch: main Important components:

- Graph, PriorityQueue, PathFinder: DAG, Min-Heap, Dijkstra, topological sort, A*.

- OptimizationEngine, LearnerProfile, AssessmentEngine: weights, rerouting, learner state.

- DatabaseManager and database/: schema, seed data, transaction log.

- OSConcurrencySimulator: multithreaded simulation.

- web/: dashboard (index.html, app.js, style.css, server.py).

- tests/ and src/main.cpp: test suites and the interactive application.

Codebase Information (2 pts)

Testing and Validation Status (2 pts)

| Test Type | Status (Pass/Fail) | Notes |
| --- | --- | --- |
| Min heap and Dijkstra unit test | Pass | Shortest path correctness on the knowledge DAG |
| Kahn’s topological sort and cycle detection | Pass | Valid ordering and cycle re-jection |
| Effective weight and rerouting test | Pass | Weights follow the formula and routes change when mastery drops |
| Static vs adaptive benchmark | Pass | 35.1 percent average time re-duction |
| Concurrency simulation Database constraints and transac-tions | In progress In progress | Larger stress tests pending Integration tests pending |

Most of the components have been completed which includes the DAG model, routing algorithms, learner assesment engine, database, and dashboard. Stress testing, synchronization tests and sensitivity analysis are still in progress. The final report along with the screenshots and repository cleanup and still pending

Deliverables Progress (2 pts)